# Shared Cart & Group Ordering

Product Requirements Document

A real-time, presence-rich collaborative cart that fixes the coordination cost Zomato and Swiggy left unsolved when both shipped group ordering v1 in August 2024.

| Author / PM | Snehil Mishra | Status | Draft · v1.0 |
| --- | --- | --- | --- |
| Target release | Stage 1 · 0–3 months | Last updated | August 2026 |

### Document Control

| Version | Date | Author | Summary of changes |
| --- | --- | --- | --- |
| 0.1 | Mar 2026 | S. Mishra | Initial draft following competitive teardown & UX research |
| 1.0 | Jul 2026 | S. Mishra | Added business case model, RICE prioritization, and phased rollout plan for review |

Reviewers (proposed): Engineering Lead · Design Lead · Data/Analytics · Ops & Fulfillment · Payments/Compliance. This is a portfolio case study; stakeholder names are illustrative.

### Contents

- Executive Summary

- Problem Statement & Market Context

- Goals, North Star & Success Metrics

- Users & Personas

- Scope & Prioritization

- Functional Requirements

- User Flows & Experience

- Edge Cases & Business Rules

- Non-Functional Requirements

- Business Case & Impact Model

- Rollout Plan & Milestones

- Risks, Assumptions & Open Questions

- Appendix: Sources, Caveats & Glossary

## 1. Executive Summary

Group ordering is a proven feature that Zomato has shipped but not won. This PRD defines a coordination-first rebuild that turns a commodity cart into a defensible product wedge.

Swiggy and Zomato both launched shareable-link, single-host-pays group ordering within days of each other in August 2024. Swiggy reported group orders made up 6% of all orders on launch weekend at 3.7× the usual average order value. The demand signal is unambiguous. What neither platform solved is coordination cost: who’s in, who wants what, who pays, and when does the group actually fire the order. Asked about payment splitting on launch day, Zomato’s CEO called it “coming super duper soon” — as of mid-2026, it still hasn’t shipped.

This PRD proposes a real-time, presence-rich collaborative cart — borrowing proven coordination patterns from Spotify Jam, Figma multiplayer, and gaming ready-checks — anchored on the highest-pain, highest-viral-density segment: hostel/PG flatmates and campus groups. The build is staged so the hardest, highest-leverage problem (coordination) ships first, while settlement (split-pay) and fulfillment delight (labeled sub-bags) follow as fast-follows.

| Metric | Value |
| --- | --- |
| Group order AOV vs. solo (Swiggy launch-weekend signal) | 3.7× |
| Modeled first-year ROI on the base-case business case | ~47× |
| RICE score of the collaborative cart (highest of any feature evaluated) | 9.4 |
| Modeled cart-to-fired-order completion rate (target ≥60%) | 63% |

RECOMMENDATION: Ship Stage 1 (real-time collaborative cart, host-pay only) in 0–3 months as the differentiator. Layer UPI split-pay and restaurant-vote consensus in Stage 2 (3–6 months). Pilot fulfillment delight (labeled sub-bags, large-order logistics) in Stage 3 (6–12 months). Full detail in Section 11.

## 2. Problem Statement & Market Context

The market converged on one mechanic, and it’s the weaker one. Six platforms, one shared design; the differentiation opportunity sits entirely in coordination richness and payment fairness.

### 2.1 Diagnosis: demand, discovery, or product problem?

| Hypothesis | Verdict | Reasoning |
| --- | --- | --- |
| Demand problem | Rejected | ~6% of orders went through group ordering on launch weekend — people want it the moment it’s in front of them. |
| Discovery / marketing problem | Partly true | Real but secondary: the feature is buried and only relevant in a minority of sessions. Marketing buys a spike, not a habit. |
| Product problem | Confirmed — root cause | Coordination cost survives the current flow, so triers revert to WhatsApp to plan. Fixing it requires presence and fair settlement, not a banner. |

### 2.2 The coordination-cost chain

Five clusters of friction sit between “let’s order something” and a paid, delivered order (18 distinct failure points total). Settlement and collection carry the heaviest cost — and are exactly what today’s v1 leaves untouched.

Discovery → Collection → Settlement → Timing → Fulfilment

| Cluster | Cost level | Typical failure |
| --- | --- | --- |
| Discovery | Medium | Buried in the cart; no pre-cart consensus step |
| Collection | High | Who’s in, what they want, phone-passing, late joiners |
| Settlement | Highest | Host eats all fees, chases small amounts on UPI, “pay later” decay |
| Timing | High | Waiting on stragglers, nagging the group, no deadline |
| Fulfilment | Medium | Whose food is whose, mixed bags, one address only |

### 2.3 Competitive teardown

| Platform | Real-time coordination | Split-pay | The gap |
| --- | --- | --- | --- |
| Swiggy (Aug 2024) | None | Host pays all | Proved demand; skipped coordination entirely |
| Zomato (Aug 2024) | None | “Coming soon,” unshipped | At parity with Swiggy on the weaker mechanic |
| Uber Eats | Partial (deadlines, spend limits) | Partial — host still eats fees | Controls exist, but not real coordination |
| DoorDash | Partial (budgets, auto-checkout) | Partial — fees + tip still on host | Best controls of the peer set; fairness still broken |
| Grab | Partial (QR / cutoff time) | Yes — even split (2023 revamp) | Cleanest native split among peers, but no presence layer |
| Meituan (Pinhaofan) | N/A | Group-buy, not split | A discount/logistics model, not a coordination one |

### 2.4 Cross-industry patterns to borrow

| Source | What it does well | What we borrow |
| --- | --- | --- |
| Spotify Jam | Real-time shared queue, join via link/QR/tap, see who added what, 32-person cap, host controls | Presence avatars, host controls |
| Figma multiplayer | Live cursors and avatars; conflict avoidance through visible presence (caution: can overwhelm) | Per-person colour-coding, kept ambient not anxious |
| Gaming lobbies | Ready-check, host-initiated countdown, force-remove inactive players, backfill | Ready-check + host-overridable timer |
| Splitwise / UPI collect | Settlement mental model; automatic per-person collection | UPI-collect split-pay (Stage 2) |
| ezCater | Individually labeled meals, per-person budget, one consolidated invoice | Labeled sub-bags + sectioned invoice (Stage 2–3) |

### 2.5 Why India, why now

| Signal | Value |
| --- | --- |
| WhatsApp users in India | ~550M |
| Share of India’s online population on WhatsApp | 68% |
| Food-delivery transactions already digital (UPI) | >90% |
| Average daily time spent in WhatsApp | ~38 min |

WhatsApp is the de facto coordination layer for Indian groups today, which is why the shared link must be WhatsApp-perfect. UPI is near-universal in the target segment, making a native split-pay flow low-friction to adopt. Late-night hostel/PG ordering is a well-documented, high-frequency, group-heavy occasion, and the anchor persona for this PRD (Section 4).

DATA CAVEAT: Several competitor specifics are single-sourced or secondary (e.g., Swiggy’s press-reported “40-participant” cap contradicts Swiggy’s own engineering blog, which describes no hard limit; Zomato’s 30-minute/30-person figures rest on one outlet). Treated as directional signal, not verified fact — see Appendix for the full caveat list.

## 3. Goals, North Star & Success Metrics

Group ordering needs a new class of metrics, not just AOV, but how cheaply a group reaches “fire.”

NORTH STAR METRIC: Successfully-fired group carts per week. Chosen because it captures both adoption and the coordination success rate the entire design optimizes — not vanity sign-ups.

### 3.1 Supporting metrics

| Metric | Why it matters |
| --- | --- |
| Avg. participants per group order | Participants correlate with basket size (Swiggy: up to 17 real participants observed, 3.7× AOV) |
| AOV uplift vs. solo baseline | The core margin lever — Zomato solo AOV is ₹453 (FY25); even a fraction of the 3.7× group signal is transformative |
| Initiated-cart → fired-order completion rate | The exact funnel the coordination UX exists to lift; target ≥60% |
| Time-to-fire | Master coordination-cost metric — cart creation to order fired; minimize |
| Nudges sent per order | Proxy for chase-down friction; minimize |
| Mid-session drop-off rate | Joined but never added items or readied up; minimize |
| % orders fired by all-ready vs. timer expiry | High all-ready share = healthy coordination; high timer-fire share = friction signal |
| K-factor (viral loop) | Share of invitees who were non-Zomato users and later placed a solo order — arguably the biggest strategic prize |
| Retention uplift, group vs. matched solo cohort | Tests whether group habits create switching-cost lock-in |
| Late-night order share in hostel/PG clusters | Anchor-segment health check |

### 3.2 Non-goals

- This is not a payments-splitting product first — split-pay is Stage 2, not the launch differentiator.

- This is not a multi-restaurant or multi-address solution in v1 — both compound fulfillment complexity for marginal early value.

- This is not a Gold-membership acquisition gate — group ordering must never be Gold-gated; Gold becomes a demand-generation funnel instead (see FR-20).

## 4. Users & Personas

Six occasions share one coordination tax; only the breaking point moves. The anchor persona has the highest pain and the densest, most viral social graph.

| Persona | Tag | Description |
| --- | --- | --- |
| Hostel / PG flatmates | Anchor persona | 3–8 price-sensitive students, late-night cravings, shared rooms (QR shines), chronic “who paid” disputes. WhatsApp-native, UPI-native. Highest coordination pain, densest social graph, highest viral potential. |
| Office / WFH squad | Recurring | Mixed remote + co-located, time-boxed lunch window. Deadline + auto-checkout is high value; some expense/budget-cap needs. |
| Party host | Occasional, large | The Swiggy “72-item cart” case. Wants to avoid being the sole coordinator and sole payer for a large group. |
| Families (incl. multi-gen) | Mixed literacy | Host may add on behalf of a parent; single address; Gold-holder host wants the whole household to benefit. |
| Tier-2/3 friend groups | Future tier | More price-sensitive; the geographic group-buying (Meituan-style) cost-saving angle resonates later, not in v1. |
| Study / gaming groups | Same-room, sync | Synchronous, recurring occasions. Ready-check + QR is ideal; “order again with the same group” is a retention hook. |

## 5. Scope & Prioritization

The coordination layer is the differentiator, so it ships first even though it’s the hardest build. Everything that compounds fulfillment, routing, or prep-time complexity is deliberately deferred.

### 5.1 RICE prioritization

| # | Feature | RICE score | Call |
| --- | --- | --- | --- |
| 1 | Real-time collaborative cart | 9.4 | Stage 1 |
| 2 | WhatsApp-perfect deep link | 8.6 | Stage 1 |
| 3 | UPI split-pay | 7.1 | Stage 2 |
| 4 | Restaurant pre-cart vote | 6.2 | Stage 2 |
| 5 | Labeled sub-bags | 4.5 | Stage 3 |
| 6 | Multi-restaurant carts | 2.4 | Defer |

RICE = Reach × Impact × Confidence ÷ Effort. The collaborative cart carries the highest effort on the board and still wins: reach and impact dominate the numerator. It is the only feature that moves the North Star, so it anchors v1 while heavier bets wait.

### 5.2 Impact vs. effort (priority matrix)

| Feature | Effort | Impact | Quadrant |
| --- | --- | --- | --- |
| Collaborative cart | High | Very high | Big bet (still wins — ships anyway) |
| WhatsApp deep-link | Low | High | Quick win |
| UPI split-pay | High | High | Big bet |
| Restaurant vote | Low | Medium | Quick win |
| Labeled sub-bags | Medium | Medium | Borderline |
| Multi-restaurant | High | Low | Money pit — deferred |

### 5.3 In scope vs. out of scope (v1)

| ✓ Scope In — the MVP | → Scope Out — deliberate trade-offs |
| --- | --- |
| Single restaurant, single address — one cart → one order → one rider is the solved fulfillment path | Multi-restaurant — compounds prep-time, packaging & rider logic. Fast-follow. |
| Host-pay default — matches current behavior, optimized for launch speed | Multi-address — multiplies routing, fee allocation & ETA complexity for marginal v1 value |
| Real-time collaborative cart — presence, sub-carts, ready-check, timer, nudge | Split-pay — high value, but Stage 2; host-pay clears the bar for launch |
| No-install web cart for invitees — the viral acquisition surface | Labeled sub-bags — needs restaurant compliance; pilot later |
| WhatsApp-perfect deep links + QR + room code | Gold-gating — never. It would kill the acquisition loop. |

## 6. Functional Requirements

Requirements are grouped by capability and tagged against the phased roadmap (Section 11).

### A. Session creation & sharing (Must · Stage 1)

| ID | Requirement |
| --- | --- |
| FR-1 | Host starts a group order by selecting a restaurant, then generates a shareable session via QR code, WhatsApp-optimized deep link, or a 6-character room code — context-ranked by occasion (QR for same-room, link for remote, code for read-aloud). |
| FR-2 | Shared links render a rich WhatsApp preview (host name, restaurant, CTA) and deep-link into a no-install web cart for first-time or non-app invitees. |
| FR-3 | A session is bound to one restaurant and one delivery address in v1. An out-of-area joiner sees “this group is ordering in [city]” and cannot add items. |

### B. Real-time collaborative cart (Must · Stage 1)

| ID | Requirement |
| --- | --- |
| FR-4 | Every participant sees live presence avatars with ambient status: browsing / added items / ready / paid — kept calm, not anxiety-inducing. |
| FR-5 | Every cart item is attributed to the member who added it, with per-person colour-coding. Members hold per-person sub-carts that merge into the group cart — no shared item-level locking is required. |
| FR-6 | A live running total shows per-person subtotal, group total, and progress against MOV / free-delivery threshold. |
| FR-7 | A lightweight activity feed surfaces events (“Rahul added Chicken Biryani,” “Priya is ready,” “Aman joined”). |

### C. Coordination mechanics — the crux (Must · Stage 1)

| ID | Requirement |
| --- | --- |
| FR-8 | Each member can mark themselves “ready”; host sees a live ready-tally (e.g., “3 of 5 ready”). |
| FR-9 | Host sets a countdown timer; at expiry the system auto-fires with confirmed items, drops unconfirmed members with a notification, and the host may extend once. |
| FR-10 | Any participant can nudge an inactive member, triggering a push notification (“Group’s waiting on you”). |
| FR-11 | Host controls: lock cart, remove member, transfer host role, set per-person budget cap, set/extend deadline. |
| FR-12 | The system supports both synchronous (same-room, same-time) and asynchronous (rolling join window) participation. |

### D. Checkout & payments (Must: host-pay · Stage 1 / Should: split · Stage 2)

| ID | Requirement |
| --- | --- |
| FR-13 | Default checkout mode is host-pay, matching current Zomato behaviour, optimized for launch speed. |
| FR-14 | (Stage 2) Opt-in UPI-collect split-pay sends each member a collect request for their itemized share (food + proportional fees) at checkout. |
| FR-15 | (Stage 2) Invoice is sectioned by person (name, items, subtotal, proportional fee share), mirrored on the physical receipt. |

### E. Restaurant & fulfillment operations (Must · Stage 1 / Could · Stage 3)

| ID | Requirement |
| --- | --- |
| FR-16 | Orders arrive at the restaurant as a single order tagged “Group Order,” with item count and a per-person breakdown on the KDS ticket; prep-time estimate scales with item count. |
| FR-17 | Orders above an item/volume threshold are flagged for larger-vehicle or double-rider assignment (benchmark: 50+ items, per Uber Eats). |
| FR-18 | (Stage 3) Per-person labeled sub-bags inside one master bag, piloted with high-volume/chain restaurant partners first; opt-in for restaurants. |

### F. Pre-cart consensus (Should · Stage 2)

| ID | Requirement |
| --- | --- |
| FR-19 | Host can launch a lightweight restaurant poll (2–3 options) before the cart opens; the highest-voted restaurant seeds the session. |

### G. Loyalty interaction (Must · Stage 1, policy)

| ID | Requirement |
| --- | --- |
| FR-20 | Zomato Gold benefits (e.g., free-delivery threshold) apply to the whole group order under the host’s account. Group ordering is never Gold-gated — gating would kill the acquisition loop; instead it seeds Gold demand-gen by showing non-users the benefit they got for free. |

## 7. User Flows & Experience

### 7.1 End-to-end lifecycle

1. Create → 2. Share (QR / link / code) → 3. Join & build sub-carts → 4. Ready-check → 5. Fire order → 6. Kitchen ticket → 7. Rider assigned → 8. Delivered

### 7.2 Today vs. proposed — the coordination gap closes

| Moment | Today (Swiggy/Zomato v1) | Proposed (this PRD) |
| --- | --- | --- |
| Deciding what to order | 20-minute WhatsApp debate, half never reply | In-app restaurant poll seeds the cart (Stage 2) |
| Adding items | Phone physically passed around the room | Everyone adds from their own device into a coloured sub-cart in real time |
| Knowing who’s in | No presence signal; host guesses | Live presence avatars + activity feed |
| Knowing when to fire | Host nags the group manually | Ready-check + host-overridable timer auto-fires |
| Paying | Host pays all, chases everyone’s share for days | Host-pay by default; opt-in UPI-collect split (Stage 2) |
| Unpacking | One bag, no labels, guesswork at the door | Per-person labeled sub-bags (Stage 3 pilot) |

### 7.3 Host screen vs. invitee screen (conceptual)

| Screen | Key elements |
| --- | --- |
| Host | Member list with status chips (browsing/added/ready/paid) · live group total + MOV/free-delivery progress · ready-tally (“3/5 ready”) · controls (lock, remove, transfer, budget cap, timer) · a “Fire order” button that states-shifts: disabled → “Waiting on 2” → “All ready · Place order” → (at expiry) “Place with confirmed items.” |
| Invitee (no-install web cart) | Restaurant menu · their own sub-cart · group total + who else is in · a prominent “I’m ready” button · (split mode) their share + one-tap UPI pay. |

## 8. Edge Cases & Business Rules

| Scenario | Decided behaviour |
| --- | --- |
| Member never pays (split mode) | Host is prompted at checkout to nudge or drop the unpaid member’s items. Default: items held out of the cart, never silently charged to the host. |
| Item goes out of stock after adding | Real-time flag on that item, tagged to the member who added it. Blocks ready-check completion until resolved. |
| Member goes inactive | Presence dims to “away.” Host can nudge (poke) or remove; ready-check shows them as not-ready. |
| Host abandons the session | Transfer-host to the longest-active member (or host-designated) so the session doesn’t die — a known Spotify Jam weakness we deliberately don’t copy. |
| Timer expires | Auto-fire with all confirmed items; unconfirmed members dropped with a notification. Host can extend the timer once. |
| Cancellation / refunds | Proportional refunds to each payer in split mode; full refund to host in host-pay mode. |
| Two people editing the same item | Avoided entirely via per-person sub-carts that merge — no shared item-level locking, eliminating the edit “tug-of-war.” |
| Late joiner after checkout starts | Cart locks on checkout. Late joiner sees “ordering has started” and can start a fresh group order. |
| Member in a different city opens the link | Link is bound to the host’s restaurant/address; out-of-area joiner sees a friendly “this group is ordering in [city]” state and cannot add incompatible items. |

## 9. Non-Functional Requirements

The real engineering risk is the sync and scale layer, not checkout — Swiggy’s own team flagged this when building v1.

| Category | Requirement |
| --- | --- |
| Real-time sync | Cart state (items, presence, ready-status) must propagate to all participants with sub-second latency, without item loss when multiple people edit concurrently. |
| Scalability | Must remain stable well beyond ~18 concurrent editors — the load at which Swiggy’s own early stress test crashed — and beyond the 30–40 participant range reported for competitor sessions. |
| Accessibility of the web cart | The no-install invitee cart must perform acceptably on low-end Android devices and low-bandwidth connections, given the target segment. |
| Link fidelity | WhatsApp Open Graph preview (title, image, CTA) must render correctly across WhatsApp iOS, Android, and Web. |
| Guest data handling | Non-account invitees using the web cart should have session-scoped, minimal data capture, consistent with privacy-by-design. |
| Emotional design | Presence and activity signals must stay ambient and calm — Figma users report cursor/presence overwhelm as a real failure mode to avoid. |

## 10. Business Case & Impact Model

A feature no one will fund is a hobby. This model turns the collaborative cart into a fundable bet using Zomato’s (Eternal’s) own FY25 disclosures.

### 10.1 Data foundation (FY25 actuals)

| Metric | Value |
| --- | --- |
| Food-delivery orders / year | 853M |
| Solo average order value | ₹453 |
| Food-delivery GMV | ~₹38,640 cr (~$4.6B) |
| Monthly transacting users | 20.6M |

### 10.2 Scenario model

The model conservatively measures only incremental penetration the coordination layer adds above the proven ~6% launch-weekend baseline — it deliberately does not multiply the 3.7× group-AOV stat through the whole order base, which would conflate selection effects with causal impact.

| Scenario | Incremental GMV / yr | % of FD GMV | Net revenue / yr | Assumptions |
| --- | --- | --- | --- | --- |
| Conservative | ₹560 cr | 1.5% | ₹112 cr | +0.6pp penetration · ₹1,100 AOV · 20% take rate |
| Base case | ₹1,180 cr | 3.0% | ₹235 cr | +1.2pp penetration · ₹1,150 AOV · 20% take rate |
| Aggressive | ₹2,560 cr | 6.6% | ₹512 cr | +2.4pp penetration · ₹1,250 AOV · 20% take rate |

### 10.3 Cost vs. return

| Item | Value |
| --- | --- |
| Year-1 build cost | ₹3–5 cr (~12–20 engineer-months, fully loaded) |
| Modeled first-year ROI (base case) | ~47× |
| Break-even penetration | +0.03pp (~40× margin of safety vs. the base bet) |

UPSIDE LEFT OUT OF THE HEADLINE: Contribution margin improves — one delivery against a ₹1,150 basket is roughly a 4% delivery-cost ratio vs. ~10% on a ₹453 solo order. Every shared link is a CAC-free acquisition invite (K-factor), and group orderers are expected to reorder more frequently, lifting LTV.

GUARDRAILS TO PROTECT: Cannibalization rate — group orders that merely replace existing solo orders is the #1 threat to incremental GMV. Split-pay failure/refund rate and support contacts per order must not rise as coordination complexity increases.

THE ONE BET THAT MATTERS: Sensitivity analysis shows the answer hinges almost entirely on incremental penetration, not AOV or take rate. The cheap Stage 1 MVP exists specifically to measure how much the coordination layer adds on top of the proven 6% baseline — de-risking the assumption before the expensive build. Business case → MVP → North Star is one continuous loop.

Sources & assumptions: Eternal (Zomato) FY25 annual results (853M orders, ₹453 AOV, 20.6M monthly transacting users); food-delivery GMV derived as 853M × ₹453; blended take rate modeled conservatively at 20% marginal commission; group-order share ~6% from launch-weekend reporting (early signal, not steady-state); group AOV ~2.5–3× solo (secondary estimate). All figures are illustrative assumptions built to demonstrate the model, not Zomato guidance.

## 11. Rollout Plan & Milestones

Ship the differentiator first, monetize fairness second, delight on fulfillment third. Each stage has a benchmark that gates the next.

| Stage | What ships | Advance when |
| --- | --- | --- |
| Stage 1 · 0–3 months · MVP Coordination-first v1 | Real-time collaborative cart: presence avatars, colour-coded merge sub-carts, live totals, activity feed, ready-check, host-overridable timer with auto-fire, nudge, host controls. Single restaurant, single address, host-pay default. No-install web cart for invitees. | ≥3–5% of food-delivery orders are group orders & ≥60% of initiated carts fire. |
| Stage 2 · 3–6 months · Settlement Settlement & consensus | UPI-collect split-pay (per-person itemized + proportional fees), solving the “I’ll pay you back” decay Zomato promised but never shipped. Add the pre-cart restaurant vote and per-person sectioned invoices. | Split-pay attach rate >25% of group orders & a measurable drop in nudges-per-order. |
| Stage 3 · 6–12 months · Delight Fulfillment delight & expansion | Pilot per-person labeled sub-bags with high-volume/chain partners; large-order rider/vehicle logic. Then evaluate multi-restaurant and multi-address as fast-follows leveraging existing infrastructure. | Group-order on-time rate within 2pp of solo & sub-bag NPS lift in the hostel/PG cohort. |

### 11.1 Funnel this roadmap is built to lift

| Stage | % of sessions reaching it |
| --- | --- |
| Cart initiated | 100% |
| ≥2 members joined | 84% |
| Items added by majority | 72% |
| Order fired | 63% (target ≥60%) |

THRESHOLDS THAT WOULD CHANGE THE PLAN: If timer-fire share stays high (>50%) and time-to-fire doesn’t fall, the coordination UX isn’t working — invest further in nudges/defaults before scaling. If K-factor >0.3, prioritize the web-cart acquisition funnel and Gold demand-gen over fulfillment polish. If split-pay attach stays low despite demand signals, the UPI-collect flow has friction — simplify before expanding.

## 12. Risks, Assumptions & Open Questions

| Type | Item |
| --- | --- |
| Risk | Cannibalization — group orders substituting for orders that would have happened solo, diluting incremental GMV. |
| Risk | Real-time sync at scale is the hardest engineering problem, not checkout; under-investment here recreates Swiggy’s early stress-test failure. |
| Risk | Presence/activity signals could tip into “overwhelming” if not deliberately kept ambient (a documented Figma complaint). |
| Assumption | Group AOV of ~2.5–3× solo is a secondary estimate, not Zomato-confirmed; the business case treats it as directional. |
| Assumption | ~6% launch-weekend group-order share is an early signal, not a steady-state number; no platform discloses steady-state group volume. |
| Open question | What restaurant-side compliance and packaging cost does labeled sub-bagging require at scale, and which chain partners would pilot first? |
| Open question | What is an acceptable false-positive rate on the “out of area” join block for edge cases like a genuinely mobile group? |
| Open question | Should the timer default be host-set only, or system-suggested based on group size and time of day? |

## 13. Appendix: Sources, Caveats & Glossary

### 13.1 Key data caveats

- Swiggy’s headline launch stats (6% of launch-weekend orders, max 17 users, 3.7× AOV) come from a Swiggy LinkedIn post quoted across Indian tech press — credible but self-reported launch-window figures, not steady-state.

- The press-reported “up to 40 participants” Swiggy cap is contradicted by Swiggy’s own engineering blog, which describes no hard limit.

- Zomato’s 30-minute window / 30-person cap rests on a single media outlet and is unconfirmed.

- Zomato’s promised split-pay (“coming super duper soon,” Aug 17, 2024) could not be confirmed as shipped as of mid-2026; this PRD assumes the gap remains open.

- No rigorous third-party statistic exists for the share of Indian food-delivery orders that are group orders; sizing leans on Swiggy’s launch-week 6% and qualitative framing.

- Whether current Swiggy/Zomato group ordering has any real-time presence layer could not be confirmed; this PRD assumes it is absent, consistent with the “v1” framing, and treats presence as the differentiator.

### 13.2 Glossary

| Term | Definition |
| --- | --- |
| AOV | Average order value |
| GMV | Gross merchandise value |
| MOV | Minimum order value |
| KDS | Kitchen display system used by restaurant staff to manage incoming order tickets |
| K-factor | Viral coefficient — the rate at which existing users generate new users through invites |
| RICE | Prioritization framework: Reach × Impact × Confidence ÷ Effort |
| Ready-check | A gaming-lobby pattern where each participant explicitly confirms they are done before an action fires |

### 13.3 Primary sources referenced

- Swiggy Engineering Blog — “Here’s how Swiggy built the Group Ordering feature”

- Swiggy LinkedIn launch post, quoted by Inc42 (August 2024)

- Deepinder Goyal, X/Twitter launch announcement and Livemint interview (August 17, 2024)

- Eternal (Zomato) FY25 annual results

- DoorDash Help Center — Guide to Group Orders; Uber Eats Help Center; Grab “Inside Grab” (Oct 2023)

- Rest of World, citing LatePost — Meituan Pinhaofan coverage

- Spotify Newsroom (Jan 2026); TechCrunch coverage of Spotify Jam launch (Sept 2023)

Shared Cart & Group Ordering — Product Requirements Document. Prepared by Snehil Mishra as part of a product management portfolio case study.

Portfolio adaptation note (August 2026): This version has been personalized for Snehil Mishra. The original source document's product strategy and supporting research have been adapted; figures should be independently verified before external use.